# PixEcom – AI Operating Manual v1 (Lean CTO Version)

Version: v1.0

Date: 2026-02-20

Owner: CTO (Founder)

Scope: Q1–Q2 Build Phase

## 1. Purpose

This manual defines how AI is used as an engineering team inside PixEcom.

Objectives:
- Prevent architectural drift
- Protect metrics integrity
- Enforce migration discipline
- Maintain release consistency
- Separate AI roles clearly

## 2. AI Role Separation

Backend Chat:
- Schema + Migration
- Business logic
- Worker + Metrics Engine
- API Endpoints
- Unit + E2E tests
Not allowed: UI decisions, uncontrolled refactor, metric logic changes without contract update

Frontend Chat:
- UI layout + UX flow
- Metronic integration
- Pixelxlab dark mode tone
Not allowed: Schema/API changes, backend logic

Refactor Chat:
- Code cleanup
- Reduce duplication
- Improve modularity
Not allowed: Feature changes, schema changes, behavior changes

Deploy Chat:
- Merge develop → main
- Tag release
- prisma migrate deploy
- Container restart + verification
Not allowed: Code logic modification

## 3. Source of Truth Hierarchy

Priority order:
1. METRICS-CONTRACT.md
2. TECH-SPEC-V1.md (+ Addendum)
3. Roadmap
4. Code

If code conflicts with spec → code must change.

## 4. Metrics Freeze Rule

Current CR Definitions:
CR  = Purchase / Contentview
CR1 = Checkout / Contentview
CR2 = Purchase / Checkout

Rules:
- All metric logic must live in metrics.util.ts
- No metric calculations inside controllers
- No fallback logic (e.g., revenue || adStats.revenue)
- Any change requires updating METRICS-CONTRACT.md first

## 5. Migration Discipline

- Never use prisma db push
- Always create migration files
- No direct production schema edits
- Review indexes for every migration

## 6. Milestone Gate Protocol

Each milestone must:
1. Build pass
2. Unit tests pass
3. E2E tests pass
4. Staging verification
5. Manual review

Only then can merge to main.

## 7. Freeze Protocol

After each tagged release:
- No refactor of released modules
- No schema modification without new milestone
- Metrics engine frozen unless contract updated

## 8. Change Impact Rule

Before modifying any module, AI must report:
- Modules affected
- Metrics impact
- Migration impact
- API contract impact

CTO approval required for cross-module impact.

## 9. Scaling Trigger Rules

Move to Managed DB only when:
- 300–500+ orders/day
- Worker CPU > 60% sustained
- DB pool usage > 70%
- Query latency > 200ms average

No scaling by emotion.

## 10. Pilot Rule

Before infrastructure scaling:
- Seller pilot test required
- Metrics verified against real data
- UX validated

## 11. Release Rule

Version format: v0.X.Y

X = milestone block
Y = patch/hardening

No skipping versions.

## 12. Current System State

- v0.2.3 deployed
- Orders read layer completed
- Metrics contract frozen
- Ads Manager expanding
- Frontend preview phase active
- Seller feedback pending