# PIXECOM – EXECUTIVE SUMMARY (CTO ROADMAP v2)

Generated on: 2026-02-20

Audience: Mentor / Executive Review

## 1. Strategic Objective (3-Month Horizon)

Deliver a production-ready Ads Manager platform powered by real Meta data, enabling sellers to monitor performance, diagnose funnel issues, and control campaigns directly within PixEcom — without technical debt or premature scaling.

## 2. Key Improvements in Roadmap v2

• Infrastructure moved to Phase 0 (Managed PostgreSQL + Managed Redis).
• Connection pooling configured (connection_limit=20).
• Shared DTO types between backend and frontend (@pixecom/types).
• deliveryStatus + purchaseValue schema updates before sync.
• Frontend authentication wiring added in Phase 1.
• Timeline buffer added to Meta Sync phase.
• Filter system expanded to 6 essential filters in v1.

## 3. Phase Overview

Phase 0 (Week 1): Product Freeze + Infrastructure Separation
→ Lock scope, migrate DB/Redis, align shared types.

Phase 1 (Weeks 2–5): Meta Sync Foundation
→ Build Meta API client, stats sync worker, delivery status sync, auth wiring.

Phase 2 (Weeks 6–8): Funnel & Metrics Layer
→ Extend stats (Content View, ATC, Checkout), derived metrics (CR1/CR2, ROAS), summary row.

Phase 3 (Weeks 9–10): Control Layer
→ Bulk status update, drill-down hierarchy, 6-filter system.

Phase 4+: Creative Intelligence & Advanced Scaling (Optional, post-validation).

## 4. Risk Mitigation Strategy

• Prevent DB contention early via managed infrastructure.
• Avoid type drift between backend/frontend.
• Add Meta sandbox testing buffer.
• Enforce async jobs for all Meta interactions.
• Prioritize data integrity before UI expansion.

## 5. Expected Outcome After 10–11 Weeks

• Stable Ads Manager with real-time synced data.
• Full funnel visibility with actionable metrics.
• Operational control (pause/activate campaigns).
• Architecture ready for scale without major refactor.