# PIXECOM – CTO ROADMAP (Q1 BUILD PLAN)

Generated on: 2026-02-20

Prepared by: CTO Strategy Planning

## 1. NORTH STAR OBJECTIVE (3-Month Target)

Within 3 months, PixEcom must reach a production-ready v1 where:
• Sellers can monitor real Meta Ads data in real-time.
• Full basic funnel metrics are visible for decision-making.
• Sellers can pause/activate campaigns directly from the system.
• System is stable for 5–10 internal sellers.
• Infrastructure is ready for managed DB migration if scaling begins.

## PHASE 0 – PRODUCT FREEZE (Week 1)

Objective: Lock v1 scope and prevent feature creep.

Tasks:
• Collect structured feedback from sellers & internal team.
• Finalize mandatory metrics list.
• Decide which filters are required for v1.
• Freeze feature scope.

Excluded from v1:
• AI Ad Assistant
• Advanced creative-level filtering
• Complex strategy templates
• Multi-campaign batch creation

## PHASE 1 – META SYNC FOUNDATION (Weeks 2–4)

Objective: Ensure real data from Meta is synced correctly.

1. Meta API Integration:
• Build Meta API client module.
• Handle token decryption and rate limits.
• Implement error mapping.

2. Stats Sync Worker (Every 15 minutes):
• Sync spend, impressions, clicks, purchases, purchase value.
• Store in AdStatsDaily.

3. Delivery Status Sync (Every 5 minutes):
• Sync effective_status and delivery status.

4. Basic Ads Manager Endpoint:
• Show campaign, status, budget, spend, ROAS, clicks, purchases.

## PHASE 2 – FUNNEL & DECISION LAYER (Weeks 5–7)

Objective: Enable deeper performance analysis.

1. Extend Stats Sync:
• Add content views, add-to-cart, initiate checkout.

2. Derived Metrics Engine:
• CPM, CTR, CPC, CPV
• Cost per ATC, Checkout, Purchase
• CR, CR1, CR2

3. Summary Row Engine:
• Aggregate totals and weighted averages.

4. Date Presets + Timezone Handling:
• Today, Yesterday, This Week, This Month.

## PHASE 3 – CONTROL LAYER (Weeks 8–9)

Objective: Operational control for sellers.

1. Bulk Status Update:
• Pause/Activate campaign, adset, ad.

2. Drill-down Views:
• Campaign → Adset → Ad hierarchy.

3. Basic Filter System:
• Sellpage filter
• Campaign status filter
• Date filter

## PHASE 4 – CREATIVE INTELLIGENCE (Optional)

Only implement if validated by real seller usage.

• Filter by media version
• Filter by adtext version
• Filter by thumbnail version
• One Post ID logic
• Advanced strategy templates

## PHASE 5 – INFRASTRUCTURE SCALE (Post-validation)

Trigger Conditions:
• 10+ active sellers
• Large dataset volume
• Performance degradation

Actions:
• Migrate Postgres to managed DB
• Add Redis caching
• Add materialized views for stats
• Enable multi-instance deployment

## CTO PRINCIPLES

• Data integrity over UI polish.
• Async jobs for all Meta interactions.
• No premature infrastructure scaling.
• No AI features before clean data.
• Incremental validation with real sellers.